ARCHITECTURE DOCUMENT

Signature Ombre + Emboss Integration

Panel Studio Configurator × Main Product Configurator

Prepared for: Sukanya & Varun

2 April 2026

1. Problem Statement

The Signature Ombre product category requires users to configure wall panels with:

- Two colors (Base Color + Ombre Overlay) chosen via color pickers with infinite possible combinations

- Ombre gradient with configurable blend percentage / direction

- 7 emboss patterns applied as 3D relief on the panel surface

- Room preview showing the configured panel tiled on a wall

The current workflow requires pre-rendered 2D panel images for each combination. With infinite color possibilities, pre-rendering is impossible. The system must generate embossed ombre panel images on-the-fly, entirely client-side.

2. Current Architecture

2.1 Panel Studio (This Tool)

- Standalone HTML/JS app using Three.js r128

- Loads 3D models (OBJ, GLB, FBX, 3DS) of embossed panel patterns

- Wraps print/texture images around the 3D model

- Captures orthographic front view as high-res PNG/JPG

- Supports batch processing (multiple textures on one model)

2.2 Main Configurator (React/Next.js)

- User selects: Product Type > Category > Size

- User picks: Base Color (swatches) > Ombre Overlay (swatches)

- User picks: Pattern type (Emboss/Groove) > specific pattern > Thickness

- Pre-rendered 2D panel images are tiled on a room wall scene

2.3 The Gap

Panel Studio generates the 2D images offline. The main configurator consumes them as static assets. For Signature Ombre, this pipeline breaks because the color input is infinite.

3. Proposed Solution: Ombre Emboss Engine

A lightweight JavaScript module that generates embossed ombre panel images in real-time, client-side, inside the React configurator. No server round-trips needed.

3.1 Architecture Overview

| USER INPUT | → | OMBRE GENERATOR | → | 3D EMBOSS RENDERER | → | OUTPUT |
| --- | --- | --- | --- | --- | --- | --- |
| 2 colors Percentage Direction |  | Canvas 2D Gradient texture < 1ms |  | Three.js OBJ model + texture Orthographic capture |  | PNG data URL |

3.2 Module API Design

The engine exposes a single async function that the React configurator calls:

import { generateOmbrePanel } from './ombre-emboss-engine';

const panelDataUrl = await generateOmbrePanel({

baseColor: '#C47A4A',        // hex color

overlayColor: '#6B3A2A',     // hex color

ombrePercent: 60,            // 0-100 blend ratio

ombreDirection: 'vertical',  // vertical | horizontal | radial

embossModel: '/models/groveline.obj',

outputWidth: 1200,           // pixels

outputHeight: 2800,          // pixels

lightAngle: 25,             // degrees (for groove shadow)

});

// panelDataUrl is a base64 PNG data URL

// Feed directly to room tiling renderer

3.3 Internal Pipeline (3 stages)

Stage 1: Ombre Texture Generation (Canvas 2D)

- Create an offscreen canvas matching the panel aspect ratio

- Draw a CSS-style linear/radial gradient using the two input colors

- The ombrePercent controls the gradient midpoint

- Output: a canvas element or ImageData (stays in GPU memory)

- Performance: < 1ms, no external dependencies

Stage 2: 3D Emboss Rendering (Three.js)

- Pre-load the 7 emboss OBJ models at app init (cached in memory)

- Create an offscreen Three.js renderer (shared, reused)

- Apply the ombre canvas as a texture onto the selected emboss model

- Set up raking lights at the specified angle for groove shadows

- Render one frame with orthographic camera from front

- Performance: 20-50ms per render (GPU-accelerated)

Stage 3: Image Capture

- Auto-crop the rendered canvas to panel bounds

- Convert to PNG data URL via canvas.toDataURL()

- Return to caller for immediate use in room tiling

- Performance: 5-15ms depending on resolution

Total pipeline time: ~30-70ms per panel generation (real-time feel)

4. Integration into React Configurator

4.1 File Structure

/src

/components

/configurator

SignatureOmbrePanel.tsx    <- new React component

OmbreColorPicker.tsx       <- dual color picker UI

EmbossPatternSelector.tsx  <- pattern thumbnails

/lib

/ombre-emboss-engine

index.ts                   <- main API

ombre-generator.ts         <- Stage 1: gradient canvas

emboss-renderer.ts         <- Stage 2: Three.js render

image-capture.ts           <- Stage 3: crop & export

/public

/models

groveline.obj              <- 7 emboss pattern OBJ files

aqualine.obj

waveline.obj

...

4.2 React Component Lifecycle

- App Init: Pre-load all 7 OBJ models into memory (runs once, ~2 seconds). Store parsed geometries in a React ref or module-level cache.

- User Changes Color: Debounce 100ms, then call generateOmbrePanel() with current settings. Display returned data URL in the room tiling view. Total latency: ~130ms (debounce + render).

- User Changes Emboss Pattern: Same flow but swaps the OBJ model reference. No re-download needed since models are pre-loaded.

- User Adjusts Ombre %: Same debounced flow. Only Stage 1 (gradient) changes; Stage 2 reuses cached geometry.

4.3 Performance Optimization

| Technique | What It Does | Impact |
| --- | --- | --- |
| Model pre-loading | Parse all 7 OBJs at app start | Eliminates file I/O from render loop |
| Shared WebGL renderer | One Three.js renderer reused for all renders | Avoids GL context creation overhead |
| Debounced input | 100ms debounce on color/slider changes | Prevents render spam during dragging |
| Canvas texture reuse | Update existing texture, don’t create new | Avoids GPU memory churn |
| Cached UV bounds | Compute UV projection bounds once per model | Eliminates vertex scanning on texture change |

5. Data Flow Diagram

User interaction to room preview, step by step:

| Step | Action | Data | Time |
| --- | --- | --- | --- |
| 1 | User picks Base Color via color picker | #C47A4A (hex string) | instant |
| 2 | User picks Overlay Color | #6B3A2A (hex string) | instant |
| 3 | User adjusts Ombre % slider | 60 (number 0-100) | instant |
| 4 | User selects emboss pattern | "groveline" (model key) | instant |
| 5 | Debounce fires → generate ombre canvas | Canvas element (1200×2800 gradient) | < 1ms |
| 6 | Apply canvas as texture to OBJ model | THREE.CanvasTexture on mesh | ~5ms |
| 7 | Render front view (orthographic + raking lights) | WebGL framebuffer | ~30ms |
| 8 | Auto-crop + toDataURL() | PNG data URL string | ~15ms |
| 9 | Data URL passed to room tiling renderer | Image tiled on wall in room scene | ~10ms |

Total end-to-end: ~160ms from user input to updated room preview

6. Implementation Plan

Phase 1: Ombre Emboss Engine (Standalone)

Owner: Can be built by Claude, tested by Varun

Deliverable: Single JS/TS module with generateOmbrePanel() API

Duration: 1 session

- Ombre gradient generator (Canvas 2D)

- Three.js emboss renderer (reuses Panel Studio engine)

- Image capture with auto-crop

- Standalone HTML test page for validation

Phase 2: React Integration

Owner: Varun

Duration: 2-3 days

- Import engine module into React configurator

- Build SignatureOmbrePanel.tsx component

- Wire color pickers to engine API

- Connect output to room tiling renderer

- Pre-load OBJ models at app init

Phase 3: UI/UX Polish

Owner: Sukanya + Varun

Duration: 1-2 days

- Dual color picker design matching existing configurator style

- Ombre percentage slider with live preview

- Emboss pattern thumbnails (reuse existing Pattern section)

- Loading states and transitions

7. Technical Requirements

7.1 Browser Requirements

- WebGL 1.0+ support (all modern browsers)

- Canvas 2D API (universal)

- No server-side rendering needed

- Works offline after initial model load

7.2 Dependencies

| Package | Version | Purpose | Size |
| --- | --- | --- | --- |
| three | 0.128.0+ | 3D rendering engine | ~600KB gzipped |
| three/OBJLoader | (bundled) | OBJ model parsing | ~15KB |
| fflate | 0.6.9+ | FBX decompression (if needed) | ~30KB |

Note: If your React app already uses Three.js, no additional bundle size. If not, Three.js adds ~600KB gzipped. Consider dynamic import to load only when Signature Ombre category is selected.

7.3 OBJ Model Requirements

- 7 emboss pattern OBJ files, each < 2MB

- Models should be optimized to < 500K vertices for smooth real-time rendering

- Host in /public/models/ or on CDN

- Total storage: ~5-10MB for all 7 patterns

8. Alternative Approaches Considered

| Approach | Pros | Cons |
| --- | --- | --- |
| A. Client-side engine (RECOMMENDED) | No server costs, instant response, works offline, simple deployment | Needs WebGL, adds ~600KB if Three.js not already in bundle |
| B. Server-side rendering API | Offloads GPU work, consistent across devices | Requires GPU server ($$$), network latency (200-500ms), scaling complexity |
| C. CSS/SVG ombre overlay on 2D emboss images | Simplest, no Three.js needed, tiny bundle | No real 3D depth/shadows on grooves, ombre looks flat |
| D. Pre-render common combos + interpolate | Fast lookup for common colors | Color pickers are infinite, can’t pre-render all, complex caching |
| E. Embed Panel Studio as iframe | Reuses existing tool entirely, quick to implement | Clunky UX (two separate interfaces), hard to wire into room tiling |

9. Questions for Discussion

- Three.js in bundle? Does the React configurator already import Three.js? If yes, we can share the instance.

- Room tiling API: How does the current room tiling renderer accept panel images? Is it an <img> src, a canvas, or a WebGL texture?

- Color picker preference: Do you want free-form hex color pickers, or a curated swatch grid with custom color option?

- Model format: Are the 7 emboss patterns available as OBJ files, or do they need exporting from 3ds Max?

- CDN hosting: Where should the OBJ models be hosted? Same Next.js server (/public) or external CDN?

- Mobile support: Does the configurator need to work on mobile? WebGL is available but performance varies.

- State management: Does the React app use Redux, Zustand, Context, or something else for state?

10. Next Steps

- Sukanya & Varun review this document and discuss feasibility

- Varun answers the technical questions in Section 9

- Claude builds the Ombre Emboss Engine module (Phase 1)

- Claude provides a standalone test page for validation

- Varun integrates into the React configurator (Phase 2)

- Sukanya validates UX and visual quality (Phase 3)

End of Document